**Budget**

**Capital Waterfowling Company Website**

**Planning** – 10hrs

(Meetings between clients and meetings between developers)

**Designing** – 20hrs \*Wasn’t this with the responsive design?

(Logos and website)

**Photo Editing** – 2hr – 5hrs – This based off of 2-4 product images, 3 profile images, and group header image. Also based on initial picture quality.

**Frontend** – 2 weeks approx 20hrs – 30hrs

(Coding out website design)

**Mobile Friendly** – 10hrs

(Coding website to fit multiple screen sizes)

**Database Design/Backend/CMS** – 30hrs

(Coding product storage and purchasing process)

**Testing and Training** – 3hrs – 5hrs

(Ensuring website functions properly. Training clients on how to update website – content, images, products, etc.)

**TOTAL HRS minimum 95hrs**

**TOTAL 🡪 $3000**

**Domain** $15-17/yr for .com for **free** with package $0

**Hosting –** Deluxe Package $5.99/month x 12mnths = $71.88/year

<http://ca.godaddy.com/hosting/web-hosting-new.aspx?ci=87227>

**SSL Certificate –** Secures transactions and customer data $69.99/year

<http://ca.godaddy.com/ssl/ssl-certificates-new2.aspx>

Suggestion 3 year contract = $425.61

**\*We don’t have to have titles – our names could be fine here**

**Designer – Jacquline Liu**

**Frontend Developer – Kate Gollogly**

**Backend Developer – Reshma Mathew**